# ONES4 Print Designer — Spark + Gemini Agent Build Spec (v3)

Date: 2026-01-03
Owner: Noe S villa
Audience: GitHub Spark and Google Gemini coding agents (plus human reviewers)
Purpose: Single, agent-readable build plan for a mobile-first customization PWA with a Shopify-native integration path, including Teletransport template restructuring, and explicit Babylon.js + GLB requirements.

# 1. Executive Summary

ONES4 Print Designer is a mobile-ready, AI-assisted product customization web app that combines professional 2D design tools (Fabric.js), real-time 3D visualization (Babylon.js + GLB assets), and the optional “Try Oonj” VR/AR try-on experience (WebXR + MediaPipe). The platform is deployed as an installable Progressive Web App (PWA) and is integrated into Shopify using Shopify-approved storefront patterns: Theme App Extensions for placement, App Proxies for secure same-domain routing, and cart line-item properties linking to persisted design payloads stored in MongoDB Atlas.

# 2. Primary Outcomes

A mobile-first PWA customization experience (iOS 14+ / Android 8+) that feels native: touch gestures, bottom toolbars, safe-area layouts, and performance guardrails.

A robust Shopify integration path that avoids manual theme edits and avoids CORS: Theme App Extension + App Proxy + Storefront API + line item properties + backend persistence.

A maintainable Shopify storefront implementation: restructure and modernize teletransport.liquid into OS 2.0-compliant sections/snippets/assets and/or Theme App Extension blocks.

A 3D engine that explicitly uses Babylon.js and loads product models as .glb (binary glTF), with fallback primitives for missing assets.

A Spark/Gemini-friendly implementation plan with clear acceptance criteria, file structure, and copy/paste prompts.

# 3. Non‑Negotiable Requirements (Acceptance Criteria)

## 3.1 Mobile-First UX

Touch targets ≥ 44px; no hover-only interactions; safe-area insets supported.

Gestures: pinch-to-zoom (0.25×–4× clamp), one-finger pan/drag, double-tap select, long-press context, swipe navigation for panels.

Bottom toolbar (thumb zone): Text, Shape, Image, Layers, More. Properties and Layers open as bottom sheets.

Hardware-accelerated UI transitions (translate3d), touch debouncing, requestAnimationFrame input updates to avoid jank.

Mobile performance guardrail: keep active Fabric.js objects under ~50 by default (warn user / offer merge/flatten); provide layers locking/visibility.

## 3.2 PWA + Offline Core

Installable PWA: manifest, icons, service worker, offline shell.

Offline core: open app, cached UI loads, view templates, edit and save drafts locally.

Online sync: when connected, push drafts to backend; reconcile conflicts via timestamp + last-writer-wins with user override.

## 3.3 Shopify Integration (Approved/Scalable)

Theme App Extension injects a “Customize” button/block on product pages (no manual theme edits).

Button opens the designer via App Proxy URL on the shop domain: /apps/ones4-customizer?product=...&variant=...&return=...

Server validates App Proxy HMAC signatures; no long-lived secrets in browser.

Persist designs in MongoDB Atlas; add design_id + preview_url + method as line-item properties when adding to cart.

Variant price and inventory sync via Storefront API; disable Add to Cart if out-of-stock.

## 3.4 2D + 3D + VR Optional

2D canvas: Fabric.js layers (text/images/shapes), undo/redo, export/import JSON.

3D preview: Babylon.js renders GLB model(s) and applies the 2D canvas as a dynamic texture; supports orbit controls and mobile gestures.

Optional Try Oonj: WebXR (immersive-ar/immersive-vr) + MediaPipe (Pose/Hand tracking) for virtual try-on and gesture manipulation. Must degrade gracefully to 2D+3D when WebXR is unavailable.

# 4. System Architecture

## 4.1 Frontend (React 18 + TypeScript)

React 18 SPA with TypeScript; state via context + reducers (or Zustand), and error boundaries around 3D/VR engines.

Fabric.js DesignCanvas: layers, selection, properties editing, serialization to JSON and PNG previews.

Mobile UI: bottom toolbar + bottom sheets; safe-area aware; touch-action management to prevent browser zoom delays.

Sync Bridge: listens to Fabric events (object:modified, selection:created) and updates 3D texture in near-real time.

## 4.2 3D Engine (Babylon.js + GLB)

Babylon.js is the primary 3D renderer for ProductViewer to standardize WebXR integration and GLB loading.

Models: store per-product (or per-style) GLB assets (binary glTF) in /public/models or CDN; naming convention: <productHandle>_<variantOrStyle>.glb.

Texture pipeline: Fabric canvas -> toDataURL / ImageBitmap -> Babylon DynamicTexture or StandardMaterial/PBRMaterial albedoTexture.

Performance: LODs, texture budgets (1024/2048 on mobile), adaptive quality slider, and fallback to a procedural placeholder mesh when GLB fails to load.

## 4.3 Backend (Node.js/Express) + Persistence (MongoDB Atlas)

Express API: /api/save-design, /api/design/:id, /api/render/print (optional).

MongoDB Design schema: _id, canvas_json, preview_url, product_config (product handle, variant id, method), user_id (optional), created_at, updated_at.

Security: input validation; rate limiting; Shopify HMAC verification for App Proxy routes.

## 4.4 Shopify Integration Bridge (Storefront + Admin)

Theme App Extension: places Customize entry point on product pages; merchant can enable/disable via theme editor.

App Proxy: serves the React app at /apps/ones4-customizer for same-origin behavior and Shopify session continuity.

Storefront API: fetch product/variant pricing, inventory, images, and metafields/tags (e.g., supports_sublimation).

Cart API: POST /cart/add.js with line-item properties including design_id, preview_url, print_method.

Admin app surfaces design details in order admin via design_id lookup; optionally generates print-ready assets.

# 5. Teletransport Template Restructuring (teletransport.liquid)

The existing teletransport.liquid template is a monolithic product/landing template with extensive inline CSS/JS and Liquid logic. For long-term maintainability and Shopify compatibility, the request is to restructure it into OS 2.0 sections/snippets/assets and/or a Theme App Extension implementation that injects only the required UI blocks.

## 5.1 Required Refactor Outcomes

Extract inline CSS into an asset (assets/teletransport.css) and load via stylesheet_tag.

Extract inline JS into an asset (assets/teletransport.js) and load via script_tag (defer).

Convert template layout into: sections/teletransport-hub.liquid + snippets for header, gallery, options panel, tabs, bottom nav.

Replace hard-coded product references with a single data payload object (Liquid -> JSON) used by JS to hydrate UI.

Add a Shopify-native “Customize” entry point (button) that routes to the App Proxy designer page with product/variant parameters.

Preserve existing Cyber-Lux/Teleporter aesthetics and accessibility (focus states, reduced-motion support).

## 5.2 Integration Bridge: Product Page → App Proxy Designer → Cart

Customer clicks Customize on product page (Theme App Extension block OR teletransport section).

Browser navigates to /apps/ones4-customizer?product=<handle>&variant=<variantId>&return=<path> (same-domain App Proxy).

Designer bootstraps by calling Storefront API for product/variant data and reading metafields/tags to enable features.

Customer customizes; autosave drafts locally; on Save/Add-to-Cart, frontend POSTs design payload to backend (MongoDB).

Backend returns design_id + preview_url; frontend adds the selected Shopify variant to cart via /cart/add.js with properties.

Customer is redirected to cart or returned to product page; order admin uses design_id to retrieve full design for fulfillment.

# 6. Implementation Phases and Milestones

Phase 1 (Months 1–3): PWA foundation, Fabric.js canvas, mobile UI patterns, baseline Shopify bridge (Customize → App Proxy → Save → Cart).

Phase 2 (Months 4–6): Babylon.js GLB rendering, dynamic texture pipeline, variant-aware materials, print output pipeline (300 DPI).

Phase 3 (Months 7–9): Try Oonj (WebXR + MediaPipe), gesture interactions, adaptive rendering, VR device testing.

Phase 4 (Months 10–12): Scalability hardening (monitoring, caching), merchant onboarding, analytics, enterprise features.

# 7. Team and Funding (Spark Premium Tier)

Request: $500K–$1M equivalent over 6–12 months.

Team: 8–12 specialists (full-stack, Shopify, 3D/Babylon.js, WebXR/VR, AI, UX/UI, DevOps).

Infra: MongoDB Atlas, hosting (Fly.io/AWS), CDN for GLB assets, VR hardware kits for testing.

# 8. Risks and Mitigations

Mobile GPU constraints: adaptive quality + texture budgets + LODs; offer ‘2D only’ fallback.

WebXR adoption variability: progressive enhancement; keep 2D+3D experience complete without VR.

Shopify API limits: caching, careful GraphQL query design, and webhook-driven updates where possible.

Large design payloads: store full JSON in MongoDB; store only design_id + preview_url in cart properties.

# 9. Deliverables

Complete repo: React app + backend + Shopify extension assets, with environment configuration and deployment instructions.

Theme App Extension block(s) and App Proxy route with HMAC validation.

teletransport.liquid refactor PR (sectionized, assets extracted) and migration notes.

Babylon.js ProductViewer with GLB loading pipeline and texture sync from Fabric canvas.

Automated tests (unit + smoke), CI, and baseline monitoring.

Agent-readable prompt(s) and checklists (Spark/Gemini) ensuring deterministic build behavior.

# 10. Copy/Paste Prompt for Spark or Gemini (Agent Instructions)

Role: You are the Lead Architect + Implementer for “ONES4 Print Designer”.

Objective: Build a production-ready, mobile-first customization PWA integrated with Shopify using Theme App Extensions + App Proxy.
Mandatory 3D requirement: Use Babylon.js as the primary 3D engine and load product models as .glb (binary glTF). Apply the Fabric.js canvas as a live texture.

Deliverables (must be included):
1) React 18 + TypeScript PWA:
   - Fabric.js DesignCanvas with layers, undo/redo, JSON export/import, PNG preview export.
   - Mobile UX: bottom toolbar + bottom sheets, touch targets ≥44px, touch gestures (pinch zoom, pan/drag, double tap select, long press context).
   - Offline core: service worker + local draft saves; sync when online.

2) Babylon.js ProductViewer:
   - Load GLB models from /public/models (or CDN) using a naming convention based on product handle/variant.
   - Live texture mapping from Fabric canvas to Babylon material (PBR preferred).
   - Adaptive rendering: quality levels, texture budgets (mobile 1024/2048), and fallbacks.

3) Shopify Integration:
   - Theme App Extension block that injects a “Customize” button on product pages and opens:
     /apps/ones4-customizer?product={{ product.handle }}&variant={{ product.selected_or_first_available_variant.id }}&return={{ request.path }}
   - App Proxy route serves the designer on the shop domain; server validates HMAC signature.
   - Save designs to MongoDB Atlas via POST /api/save-design; return design_id + preview_url.
   - Add to cart via /cart/add.js including line item properties: design_id, preview_url, print_method.

4) teletransport.liquid Restructuring:
   - Convert the monolithic template to OS2 sections/snippets/assets.
   - Extract CSS/JS into theme assets; Liquid outputs only data payload + minimal markup.
   - Ensure the “Customize” CTA routes to the App Proxy designer and preserves Cyber-Lux / Teleporter styling.

Acceptance Criteria:
- Mobile: 60fps target, no gesture lag, safe-area aware.
- Shopify: zero CORS issues, verified HMAC, no manual theme edits required.
- 3D: GLB loads reliably; canvas texture updates are visible within 150ms of modification.
- Fallbacks: 2D works when 3D/VR unavailable; 3D works when VR unavailable.

Output:
- Full file structure, code, and setup instructions (env vars, local dev, deploy).

# Appendix A: Market, Differentiation, and Spark Narrative

Market context: print‑on‑demand is a multi‑billion dollar category; the opportunity is to reduce returns and increase conversion by improving preview fidelity and enabling co‑creation.

Differentiation: first‑mover combination of mobile-first 2D pro tools + real-time 3D preview + optional WebXR try-on (“Try Oonj”).

Productivity: AI-assisted layout suggestions and automation to reduce time-to-design; collaboration-ready architecture for future co-editing.

Monetization: freemium entry for merchants, paid tiers for advanced materials, print pipelines, and VR try-on; Shopify ecosystem distribution via Theme App Extension + App Proxy.